| To Owner / Occupier | Date: E-mail: | 09/08/2024 highwayoperations@brighton-hove.gov.uk |
| --- | --- | --- |

Dear Owner / Occupier

# Essential Carriageway Resurfacing Work – A259 Marine Drive

We are writing about an upcoming overnight carriageway surfacing project on A259 Marine Drive.

The project will start on 9th  September and finish on 2nd  October 2024.

The work will take place west of High Street (outside White Horse Public House) and finish east of Longridge Avenue (East Sussex Border).

Temporary traffic signals will be installed along the A259 between 7 p.m. and 7 a.m. The roads below will have their junctions with the A259 closed to traffic for the night work.

High Street, junction with West Street

An alternative route will be used from 9th September to 11th September. Southbound traffic coming down High Street will be diverted via West Street, and eastbound traffic on A259 will be diverted via West Street. Westbound traffic on A259 will also be diverted via West Street.

Newlands Road

From 11th September to 14th September, the diversion route will be via Newlands Road, Steyning Road, and High Street.

Chailey Avenue

12th September to 17th September, diversion via Romney Road and Little Crescent.

Little Crescent

From 17th September to 20th September, diversion via Romney Road and Chailey Avenue to A259, Lenham Road East and Cranleigh Avenue to A259. The road will be open on the nights of 13, 14 and 15 September.

Cranleigh Avenue

18th September to 21st September, diversion via A259 Little Crescent and Lenham Road East, both eastbound and westbound.

Arundel Drive West

24th September to 27th September, westbound traffic diversion via A259, Saltdean Park Road and Arundel Drive West.

Saltdean Park Road/Chichester Drive

From 27th September to 2nd October, eastbound traffic will be diverted via Arundel Drive East, Lynchmere Avenue, and Longridge Avenue. The roads will be open on weekends. Westbound traffic will be diverted via Arundel Drive East and Saltdean Park Road.

Please note:

- Any vehicles parked on the A259 within the work area will be removed from the site and relocated to an adjacent road away from the scheme.

- Pedestrian access to/from properties will still be possible, with potential delays.

- Bus services will continue to run as normal

- Vehicle access to/from properties will still be possible, with potential delays depending on where our contractor is working at the time. Traffic marshals will be on-site to help if required.

We understand that these works can cause temporary inconveniences, and we appreciate your patience and understanding during this time. Our team is committed to completing the work efficiently and minimising any disruptions to the best of our ability.

If you have any questions or concerns regarding this project, please do not hesitate to contact us.

Yours faithfully,

Joe Westwood

Highway Engineer